KLINIKKU

Clinic operations, simplified.

Step 10 — Definition of Done

Phase 1 — Planning & Documentation  ·  August 2026

Purpose This document defines exactly what "done" means for every feature and for the project as a whole. A feature is not done until every criterion in its section is checked. The project is not done until every criterion in Section 5 (Project-Level DoD) is checked. No exceptions.

How to use this document During Phase 3 development: check off each criterion as it is completed. During Phase 5 Polish: verify all unchecked items. During Phase 6 Showcase: sign off Section 5 before marking the project complete. The Phase column indicates which phase each criterion is typically completed in.

# 1. Feature-Level Definition of Done

Every individual feature must meet ALL of the following criteria before it is considered complete. These apply to every endpoint, every UI component, and every mobile screen.

## 1.1 Backend Feature DoD

| ✓ | Criterion | Phase |
| --- | --- | --- |
| Every API endpoint |  |  |
| ☐ | Endpoint implemented and returns correct response envelope { success, data, error, meta } format enforced | P3 |
| ☐ | clinic_id scoping verified Endpoint cannot return data from a different clinic under any input | P3 |
| ☐ | Authentication enforced Returns 401 if no valid session/token — verified in test | P3 |
| ☐ | Permission enforced Returns 403 if user lacks required permission — verified in test | P3 |
| ☐ | Feature flag enforced Returns 403 FEATURE_NOT_AVAILABLE for wrong clinic type — if applicable | P3 |
| ☐ | Input validation complete All required fields validated, error returns 422 with field-level errors | P3 |
| ☐ | Pest feature test written Happy path + at least 2 error paths covered | P3 |
| ☐ | No N+1 queries Verified via Laravel Telescope or query log in test | P3 |
| ☐ | Documented in Scribe Endpoint appears in /api/documentation with correct request/response | P5 |

## 1.2 Frontend Web Feature DoD

| ✓ | Criterion | Phase |
| --- | --- | --- |
| Every UI screen / component |  |  |
| ☐ | Renders correctly in latest Chrome and Firefox No layout breaks, no console errors | P3 |
| ☐ | TypeScript — zero type errors vue-tsc passes with no errors on this component | P3 |
| ☐ | Dark mode implemented All text readable, all backgrounds correct in dark mode | P3 |
| ☐ | Loading state implemented Skeleton shown during data fetch — no spinner | P3 |
| ☐ | Error state implemented API error displayed gracefully — not a blank screen | P3 |
| ☐ | Empty state implemented Empty list/result has a clear message, not just blank space | P3 |
| ☐ | Responsive at 1280px and 1920px Dashboard usable at both widths | P3 |
| ☐ | Role visibility enforced Components/buttons that require permissions are hidden if not authorized | P3 |
| ☐ | Feature flag visibility enforced Features not available for clinic type are not shown in UI | P3 |

## 1.3 Mobile Feature DoD

| ✓ | Criterion | Phase |
| --- | --- | --- |
| Every mobile screen / flow |  |  |
| ☐ | Renders correctly on Android phone (375px) Tested on Expo Go or physical device | P3 |
| ☐ | NativeWind v4 styles applied correctly No overflow, no missing styles | P3 |
| ☐ | Navigation works via Expo Router No @react-navigation direct imports | P3 |
| ☐ | TypeScript — zero type errors tsc passes with no errors | P3 |
| ☐ | Loading state implemented ActivityIndicator shown during fetch | P3 |
| ☐ | Error state implemented Network error shown with retry option | P3 |
| ☐ | Token stored securely Auth token in Expo SecureStore — not AsyncStorage | P3 |
| ☐ | Push notification tap navigates correctly Tapping notification opens correct screen | P3 |

# 2. Domain-Level Definition of Done

Each domain is done when all its endpoints and UI flows are complete per Section 1, plus the domain-specific criteria below.

## 2.1 Multi-tenancy & Authentication

| ✓ | Criterion | Phase |
| --- | --- | --- |
| Auth + multi-tenancy |  |  |
| ☐ | Staff web login returns Sanctum cookie, mobile returns token | P3 |
| ☐ | Patient login via NIK+password works | P3 |
| ☐ | Google OAuth patient login works end-to-end | P3 |
| ☐ | Cross-tenant data access is impossible Test: user from clinic A cannot access clinic B data under any endpoint | P3 |
| ☐ | Guest patient can register and NIK-matched history migrates Test: prior guest visits appear in new account | P3 |
| ☐ | Consent grant/revoke controls RME access correctly Test: denied consent returns 403 on RME endpoint | P3 |

## 2.2 Queue Management

| ✓ | Criterion | Phase |
| --- | --- | --- |
| Queue domain |  |  |
| ☐ | Walk-in registration creates queue item and sends WA in < 5 seconds | P3 |
| ☐ | Online queue from mobile app works for registered patient | P3 |
| ☐ | Position recalculation fires on consultation complete | P3 |
| ☐ | WA reminder sent at position 3 and position 1 Verified via Fonnte delivery log | P3 |
| ☐ | Push notification sent at position 3 and position 1 (registered) | P3 |
| ☐ | Public tracking page /q/{token} shows correct position (no login) | P3 |
| ☐ | Display screen /display/{clinic_id} updates in real-time (WebSocket) | P3 |
| ☐ | WebSocket event propagation < 500ms Verified via browser DevTools or k6 WebSocket test | P5 |
| ☐ | Queue feature flags enforce per clinic type walk-in disabled for Klinik Utama, appointment primary | P3 |

## 2.3 RME & Clinical

| ✓ | Criterion | Phase |
| --- | --- | --- |
| RME domain |  |  |
| ☐ | RME creation with SOAP + ICD-10 diagnosis + e-prescribing works | P3 |
| ☐ | ICD-10 autocomplete returns ranked results in < 200ms (warm cache) | P3 |
| ☐ | RME history accessible to authorized doctor | P3 |
| ☐ | RME blocked by consent for cross-clinic access | P3 |
| ☐ | Rujukan digital generates PDF + QR code + digital code | P3 |
| ☐ | Rujukan WA delivery works (PDF + code to patient) | P3 |
| ☐ | Public referral verify endpoint returns correct referral data | P3 |
| ☐ | Lab order → lab result flow works end-to-end | P3 |
| ☐ | Lab result push notification sent to registered patient | P3 |
| ☐ | All RME fields comply with Permenkes 24/2022 Pasal 3 & 14 NIK, SOAP, ICD-10, e-prescribing all present | P3 |

## 2.4 Billing & Pharmacy

| ✓ | Criterion | Phase |
| --- | --- | --- |
| Billing + pharmacy domain |  |  |
| ☐ | Prescription dispensing triggers PrescriptionReady WebSocket to kasir | P3 |
| ☐ | Invoice aggregates consultation + drug + tindakan line items correctly | P3 |
| ☐ | Payment confirmation generates PDF kwitansi and stores in R2 | P3 |
| ☐ | Drug stock deducted correctly on dispense | P3 |
| ☐ | Low stock alert visible to apoteker | P3 |
| ☐ | BPJS report generation (async) produces correct PDF and Excel All ICD-10 codes present | P3 |
| ☐ | Financial report shows correct totals for date range | P3 |

## 2.5 RBAC & Staff Management

| ✓ | Criterion | Phase |
| --- | --- | --- |
| RBAC + staff domain |  |  |
| ☐ | Owner can create custom role with selected permissions | P3 |
| ☐ | Owner can assign role to staff member | P3 |
| ☐ | Per-user GRANT override allows access beyond role | P3 |
| ☐ | Per-user REVOKE override blocks access despite role having permission | P3 |
| ☐ | REVOKE resolution tested: REVOKE wins over GRANT and role | P3 |
| ☐ | Staff can check-in and check-out via attendance endpoint | P3 |
| ☐ | Doctor schedule assigns correctly to poli and time slot | P3 |

## 2.6 AI Assistant

| ✓ | Criterion | Phase |
| --- | --- | --- |
| AI domain |  |  |
| ☐ | Reminder draft generated for appointment Draft shown to staff, not auto-sent | P3 |
| ☐ | Form pre-fill returns correct data for returning patient Staff must verify before save | P3 |
| ☐ | Daily report compilation returns narrative from clinic data | P3 |
| ☐ | AI never sends WA autonomously — verified in tests No direct Fonnte call from AIService | P3 |
| ☐ | AI never saves data autonomously — verified in tests No DB write from AIService | P3 |
| ☐ | AI unavailability (503) handled gracefully Staff sees clear error, not a crash | P3 |

# 3. Per-Clinic-Type Definition of Done

Each demo clinic must be independently functional. Verify by logging in as each role and completing a full patient journey.

## 3.1 Praktek Mandiri — "Praktek dr. Budi"

| ✓ | Criterion | Phase |
| --- | --- | --- |
| Praktek Mandiri demo clinic |  |  |
| ☐ | Owner/Dokter can register walk-in guest patient | P3 |
| ☐ | Queue created, WA sent to patient in < 5 seconds | P3 |
| ☐ | RME created with SOAP + ICD-10 + e-prescription | P3 |
| ☐ | Billing completed with PDF kwitansi generated | P3 |
| ☐ | Rujukan digital generated and WA delivered | P3 |
| ☐ | Owner dashboard shows correct daily summary | P3 |
| ☐ | Appointment not available (feature flag disabled) Appointment endpoint returns 403 FEATURE_NOT_AVAILABLE | P3 |
| ☐ | BPJS reporting not mandatory (feature flag optional) | P3 |

## 3.2 Klinik Pratama — "Klinik Sehat Bersama"

| ✓ | Criterion | Phase |
| --- | --- | --- |
| Klinik Pratama demo clinic |  |  |
| ☐ | Perawat registers walk-in and online patient | P3 |
| ☐ | Per-doctor queue management works (separate queues per dokter) | P3 |
| ☐ | Appointment booking by registered patient works | P3 |
| ☐ | Display screen shows all poli queues in real-time | P3 |
| ☐ | Apoteker dispenses prescription, kasir processes payment | P3 |
| ☐ | BPJS report generated (mandatory for this clinic type) | P3 |
| ☐ | ICD-10 lookup works in RME | P3 |
| ☐ | Lab order and result flow works | P3 |
| ☐ | Custom role builder: owner creates and assigns custom role | P3 |

## 3.3 Klinik Utama — "Klinik Spesialis Ananda"

| ✓ | Criterion | Phase |
| --- | --- | --- |
| Klinik Utama demo clinic |  |  |
| ☐ | Appointment-first flow: patient books specialist appointment | P3 |
| ☐ | Multi-specialist scheduling works | P3 |
| ☐ | Advanced RME with tindakan medis works | P3 |
| ☐ | Lab integration mandatory and functional | P3 |
| ☐ | Private insurance payment method available | P3 |
| ☐ | Rujukan digital with urgency classification works | P3 |
| ☐ | Walk-in disabled (emergency only, feature flag) | P3 |

# 4. Quality Gates

These are binary pass/fail checks enforced by CI/CD. The project cannot proceed to Phase 4 Deployment until all gates are green.

| ✓ | Criterion | Phase |
| --- | --- | --- |
| Automated quality gates (CI enforced) |  |  |
| ☐ | Pest v5 test coverage >= 70% GitHub Actions CI report shows >= 70% | P3 |
| ☐ | PHPStan level 8 — zero errors CI fails if any PHPStan error exists | P3 |
| ☐ | Laravel Pint — zero formatting errors CI fails if any Pint error exists | P3 |
| ☐ | TypeScript (Nuxt 4) — zero type errors vue-tsc passes with zero errors | P3 |
| ☐ | TypeScript (Expo) — zero type errors tsc passes with zero errors | P3 |
| ☐ | ESLint (web + mobile) — zero errors No ESLint errors, warnings acceptable | P3 |
| ☐ | GitHub Actions CI pipeline passes All jobs green: lint, type, test, build | P3 |
| ☐ | CI pipeline completes in < 5 minutes Measured from push to all-green | P3 |
| ☐ | Husky pre-commit hook fires correctly Verified by attempting commit with a Pint error | P2 |
| ☐ | Husky pre-push hook fires correctly Verified by attempting push with a failing Pest test | P2 |
| Manual quality gates |  |  |
| ☐ | All 3 demo clinics accessible via live URL No 404, no 500 on main pages | P4 |
| ☐ | Demo credentials on login page work Each credential logs in to correct clinic + role | P4 |
| ☐ | UptimeRobot shows 100% uptime for > 24h After deployment, no downtime alerts | P4 |
| ☐ | /api/health returns 200 within 5 seconds Tested from browser and curl | P4 |
| ☐ | Disclaimer banner visible on all demo screens "Demo environment. All data is simulated." | P4 |

# 5. Project-Level Definition of Done

The project is complete when every item in this section is checked. This is the sign-off checklist for Phase 6 Showcase.

| ✓ | Criterion | Phase |
| --- | --- | --- |
| Phase 1 — Planning & Documentation |  |  |
| ☐ | PRD complete and approved klinikku-prd-v1.0.docx in /docs | P1 ✅ |
| ☐ | System Architecture Diagram complete Inline in planning session | P1 ✅ |
| ☐ | HLD + LLD diagrams complete 9 diagrams covering all critical flows | P1 ✅ |
| ☐ | Performance & Scalability Design complete klinikku-step4-performance.docx | P1 ✅ |
| ☐ | 13 Data Flow Diagrams complete Inline in planning session | P1 ✅ |
| ☐ | 18 Sequence Diagrams complete Inline in planning session | P1 ✅ |
| ☐ | ERD complete (24 tables, 4 domain groups) Inline in planning session | P1 ✅ |
| ☐ | API Contract complete (16 domains, 70 endpoints) klinikku-step8-api-contract.docx | P1 ✅ |
| ☐ | TDD complete (11 ADRs) klinikku-step9-tdd.docx | P1 ✅ |
| ☐ | Definition of Done complete This document | P1 ✅ |
| Phase 2 — Project Setup |  |  |
| ☐ | GitHub repo public and accessible github.com/ChrisSlat0910/klinikku | P2 |
| ☐ | Monorepo structure correct apps/api apps/web apps/mobile packages/shared | P2 |
| ☐ | All GitHub labels created Type, Size, Priority, Clinic Type, Layer labels | P2 |
| ☐ | GitHub Projects board active "Klinikku Development" with 4 columns | P2 |
| ☐ | All 6 milestones created Phase 1–6 milestones with dates | P2 |
| ☐ | All features as GitHub Issues Each issue: description, AC, labels, milestone | P2 |
| ☐ | CI pipeline green on empty project First push passes all GitHub Actions checks | P2 |
| ☐ | Pre-commit and pre-push hooks verified Both hooks fire and block on errors | P2 |
| ☐ | All packages installed without errors npm install + composer install clean | P2 |
| ☐ | .env.example complete for all 3 apps All required keys documented | P2 |
| ☐ | docker-compose up works for local dev MySQL + Redis + API + Web all start correctly | P2 |
| Phase 3 — Development |  |  |
| ☐ | All 24 DB migrations run without errors php artisan migrate clean on fresh DB | P3 |
| ☐ | All 70 API endpoints implemented Verified against API contract (Step 8) | P3 |
| ☐ | Pest v5 test suite >= 70% coverage CI report screenshot in README | P3 |
| ☐ | All 3 clinic types have correct feature flags Feature flag middleware blocks wrong-type access | P3 |
| ☐ | Real-time queue updates work (WebSocket) Verified with 2 browser windows side by side | P3 |
| ☐ | WA notifications delivered via Fonnte End-to-end: registration → WA received | P3 |
| ☐ | Nuxt 4 web: all 7 role dashboards functional Owner, Dokter PJ, Dokter, Perawat, Apoteker, Kasir, Analis | P3 |
| ☐ | Nuxt 4 web: landing page complete All 10 sections rendered correctly | P3 |
| ☐ | Expo mobile: staff flows functional Queue management, RME entry, vital signs | P3 |
| ☐ | Expo mobile: patient flows functional Online queue, appointment, health record, consent | P3 |
| ☐ | AI assistant works for all 3 tasks Reminder draft, pre-fill, daily report | P3 |
| ☐ | Rujukan digital end-to-end works PDF generated, QR code verifiable, WA delivered | P3 |
| ☐ | BPJS report generated correctly PDF + Excel with ICD-10 codes for Klinik Pratama | P3 |
| Phase 4 — Deployment |  |  |
| ☐ | API deployed to Render https://klinikku-api.onrender.com accessible | P4 |
| ☐ | Reverb deployed to Render (separate) WebSocket connection established from browser | P4 |
| ☐ | Web deployed to Vercel https://klinikku.vercel.app accessible | P4 |
| ☐ | PlanetScale DB connected and migrated All 24 tables present in production DB | P4 |
| ☐ | Upstash Redis connected Feature flags cached, queue snapshot cached | P4 |
| ☐ | Cloudflare R2 connected PDF upload and download works in production | P4 |
| ☐ | All 3 demo clinics seeded in production Praktek dr. Budi, Klinik Sehat Bersama, Klinik Spesialis Ananda | P4 |
| ☐ | Demo credentials visible on login page Recruiter can log in without asking | P4 |
| ☐ | UptimeRobot active and pinging both services No cold start during demo hours | P4 |
| ☐ | SSL certificate valid on all URLs HTTPS enforced, no certificate warnings | P4 |
| ☐ | Expo EAS Android APK built and installable APK download link in README | P4 |
| Phase 5 — Polish |  |  |
| ☐ | Scribe API documentation generated /api/documentation accessible and complete | P5 |
| ☐ | k6 load tests run and results documented All 5 scenarios passed, screenshots in README | P5 |
| ☐ | README complete Tech stack, architecture, demo credentials, CV bullets, ADR links | P5 |
| ☐ | 11 ADR files in /docs/adr/ Each ADR as individual .md file | P5 |
| ☐ | Commit history clean No "wip", "fix", "update" commits — all conventional commits | P5 |
| ☐ | No console.log in production code ESLint no-console rule enforced | P5 |
| ☐ | No PHP dd() or dump() in production PHPStan + code review | P5 |
| ☐ | All seed data realistic and professional Indonesian names, realistic diagnoses, proper ICD-10 codes | P5 |
| ☐ | Lighthouse performance >= 90 on desktop Screenshot in README | P5 |
| Phase 6 — Showcase |  |  |
| ☐ | All Phase 1–5 DoD items checked This document fully signed off | P6 |
| ☐ | Demo walkthrough recorded (3–5 min video) All 3 clinic types demonstrated | P6 |
| ☐ | CV bullets finalized and verified All metrics (p95, coverage, WebSocket) verifiable from screenshots | P6 |
| ☐ | Portfolio README links to: live demo, APK, API docs, this doc bundle | P6 |
| ☐ | GitHub repo has > 50 commits with proper conventional commit messages | P6 |
| ☐ | Project presented to at least 1 recruiter or tech lead Feedback collected | P6 |

# 6. What "Not Done" Looks Like

These are explicit anti-patterns. If any of these are true, the feature or project is NOT done regardless of how much code exists.

A feature is NOT done if: • It works on your machine but has no Pest test covering it. • It passes the happy path but returns a 500 on invalid input. • It has TypeScript errors suppressed with // @ts-ignore. • The UI shows a blank screen instead of an error state. • clinic_id scoping is not verified in tests. • A required feature flag check is missing. • It was committed with "wip" or "fix" in the commit message.

The project is NOT done if: • Any demo clinic returns a 500 or blank screen during the demo flow. • Test coverage is below 70%. • The API documentation is empty or inaccessible. • k6 load tests have not been run and results are not in README. • The README does not have demo credentials. • The APK is not installable or crashes on launch. • UptimeRobot shows downtime during demo hours.

# Sign-off

This document is signed off when the Phase 6 checklist in Section 5 is complete. At that point, Klinikku is ready for portfolio showcase.

| Developer sign-off Chris — Fullstack Developer Universitas Hasanuddin Date: ___________________ | Phase 6 completion status □ All Phase 1–5 DoD items checked □ Demo walkthrough recorded □ CV bullets finalized □ Presented to recruiter / tech lead |
| --- | --- |

Klinikku — Step 10: Definition of Done  ·  August 2026  ·  Phase 1 of 6 complete