KLINIKKU

Clinic operations, simplified.

Step 4 — Performance & Scalability Design

Phase 1 — Planning & Documentation  ·  August 2026

Document scope Throughput targets per endpoint, latency p50/p95/p99, identified bottlenecks and mitigations, caching strategy with TTLs, database optimization plan, WebSocket connection management, WhatsApp notification queue strategy, k6 load testing plan, and scalability analysis at 10× current load.

# 4.1 Throughput Targets per Endpoint

Targets are based on 50 concurrent users per clinic and 3 demo clinics running simultaneously. Peak RPS accounts for burst scenarios such as clinic opening time (patient registration surge) and post-consultation billing flow.

| Endpoint | Method | Expected RPS | Peak RPS | Notes |
| --- | --- | --- | --- | --- |
| GET /api/v1/queue/{clinic}/{doctor} | Read | 20 | 50 | Real-time polling fallback |
| POST /api/v1/queue/register | Write | 5 | 15 | Walk-in burst at clinic open |
| GET /api/v1/rme/{patient} | Read | 10 | 30 | Per-doctor per consultation |
| POST /api/v1/rme | Write | 3 | 10 | SOAP entry per consultation |
| GET /api/v1/icd10/search | Read | 15 | 40 | Autocomplete — Redis cached |
| POST /api/v1/billing/pay | Write | 2 | 8 | Kasir flow — low frequency |
| GET /api/public/queue/{token} | Read | 30 | 80 | Guest tracking, 10s polling |
| GET /api/v1/display/{clinic} | Read | 10 | 20 | TV screen polling fallback |
| POST /api/v1/referral | Write | 1 | 5 | Low frequency — per consult |
| GET /api/v1/reports/bpjs | Read | 1 | 3 | Heavy query — job + cache |

# 4.2 Latency Targets — p50 / p95 / p99

All targets are measured at the API server boundary, excluding network transit time. WebSocket event propagation is measured from server broadcast() call to client event handler receipt. WA delivery is measured from job dispatch to Fonnte API confirmation.

| Endpoint Category | p50 | p95 | p99 | Primary Strategy |
| --- | --- | --- | --- | --- |
| Cached reads (ICD-10, feature flags) | < 20ms | < 50ms | < 100ms | Redis L1 — no DB hit |
| Simple reads (queue status, patient list) | < 50ms | < 100ms | < 200ms | DB index + Redis snapshot |
| Complex reads (RME history, BPJS report) | < 100ms | < 200ms | < 400ms | Query optimization + cache |
| Writes (SOAP, billing, queue register) | < 150ms | < 300ms | < 500ms | Async jobs where possible |
| WebSocket event propagation | < 100ms | < 300ms | < 500ms | Reverb broadcast + Redis pub/sub |
| WA notification delivery | < 2s | < 5s | < 10s | Queue job async — Fonnte API |
| PDF generation (rujukan, kwitansi) | < 500ms | < 1s | < 2s | DomPDF + R2 async upload |

# 4.3 Identified Bottlenecks + Mitigations

## Bottleneck 1 — Queue Position Recalculation

Every time a patient consultation ends, the system must recalculate positions for all remaining waiting patients and broadcast updates to all WebSocket subscribers. With 40 waiting patients, this could mean 40 row reads + position recalculation + broadcast simultaneously.

Mitigation

- Position is not stored as an absolute column — calculated on-the-fly via ROW_NUMBER() ordered by created_at. No update cascade needed.

- Queue snapshot cached in Redis: key "queue_snap:{clinic_id}:{doctor_id}" TTL 30 seconds.

- Single broadcast event carries full snapshot — not per-patient individual events. One WebSocket message replaces N database notifications.

## Bottleneck 2 — ICD-10 Search (14.000 rows LIKE query)

Full-text LIKE '%query%' on 14.000 rows without proper indexing produces a full table scan on every keystroke. With 40 doctors querying simultaneously during a busy session, this becomes a significant DB bottleneck.

Mitigation

- Redis cache per query string: key "icd10:{md5(query)}" TTL 24 hours. Warm cache eliminates DB hit entirely for repeated queries.

- MySQL FULLTEXT index on name_id and name_en columns for substring search.

- Code prefix search (code LIKE 'J06%') uses B-tree index — O(log n) vs full scan.

- ICD-10 data is static (WHO-published) — cache never needs active invalidation.

## Bottleneck 3 — BPJS Monthly Report Generation

Monthly BPJS reports aggregate thousands of rows across medical_records, diagnoses, and prescriptions tables. Synchronous generation blocks the request worker for multiple seconds and risks timeout on free-tier infrastructure.

Mitigation

- Report generation dispatched as a background job (Laravel Queue) — HTTP response returns immediately with job ID.

- Result cached in Redis: key "report:bpjs:{clinic_id}:{month}" TTL 1 hour.

- Cache invalidated only when new medical records are added for that reporting month.

- User receives in-app notification when report is ready for download.

## Bottleneck 4 — WebSocket Connections on Free Tier

Render free-tier instances have memory limits. With 50 concurrent users per clinic × 3 demo clinics, the system needs to sustain 150 simultaneous WebSocket connections without exhausting memory on the Reverb instance.

Mitigation

- Reverb deployed as a separate Render service from the API server — WebSocket and HTTP scale independently.

- Graceful degradation: WebSocket disconnect triggers automatic fallback to 10-second HTTP polling. Client displays "Live updates paused" indicator.

- UptimeRobot pings /api/health every 5 minutes — prevents Render free-tier cold start that would drop all connections.

## Bottleneck 5 — Fonnte Rate Limiting

Fonnte demo tier enforces rate limits per account. Without queuing and deduplication, burst scenarios (clinic open with 20 simultaneous registrations) could exhaust the rate limit and cause notification failures.

Mitigation

- Redis-backed Laravel Queue for all WA notification jobs — burst is absorbed by the queue, not sent simultaneously.

- Dedup key prevents duplicate sends: Redis key "wa_notif:{phone}:{type}:{date}" TTL 24 hours.

- Rate limiter enforced at job dispatch level: max 10 WA sends per minute per clinic.

- Failed jobs retry 3× with exponential backoff: 5s → 15s → 45s. After 3 failures, logged and owner notified via in-app alert.

# 4.4 Caching Strategy + TTLs

All caching is Redis-backed via Upstash. The strategy follows a strict L1-only approach for the portfolio demo — no L2 (application memory) cache to keep the architecture simple and stateless across Render worker restarts.

| Cache Key Pattern | Content | TTL | Invalidation Trigger |
| --- | --- | --- | --- |
| "ff:{clinic_id}" | Feature flags JSON per clinic | 1 hour | Clinic settings update |
| "queue_snap:{clinic}:{doctor}" | Full queue snapshot | 30 seconds | Any queue state change |
| "queue_status:{token}" | Public guest queue status | 2 hours | Queue item completion |
| "icd10:{md5(query)}" | ICD-10 search results | 24 hours | Never — static WHO data |
| "report:bpjs:{clinic}:{month}" | BPJS monthly report data | 1 hour | New RME for that month |
| "wa_notif:{phone}:{type}:{date}" | WA dedup key | 24 hours | TTL expiry only |
| "rl:{user_id}:{endpoint}" | API rate limit counter | 1 minute | TTL expiry only |
| Laravel session store | Auth session (web) | 2 hours | Logout or expiry |

Cache warming strategy ICD-10 cache is warmed on first search query — no pre-warming needed since each unique query self-populates. Feature flag cache is warmed on first authenticated request per clinic. Queue snapshot cache is warmed on first WebSocket subscription. No scheduled cache warming jobs required.

# 4.5 Database Optimization Plan

## Critical Indexes

All indexes below are defined in Laravel migrations, not added post-hoc. The clinic_id prefix on composite indexes is non-negotiable — it ensures multi-tenant queries use the index rather than falling back to full table scans.

| queue_items | clinic_id, doctor_id, status | Primary antrian query — filter by clinic, doctor, and status simultaneously |
| --- | --- | --- |

| medical_records | clinic_id, patient_id, created_at DESC | RME history lookup — most recent first per patient per clinic |
| --- | --- | --- |

| patients | clinic_id, nik | NIK-based patient lookup — returning patient registration flow |
| --- | --- | --- |

| diagnoses (FULLTEXT) | name_id, name_en | ICD-10 name search — substring match |
| --- | --- | --- |

| diagnoses | code | ICD-10 code prefix search — B-tree prefix lookup |
| --- | --- | --- |

| queue_items | token (UNIQUE) | Public queue token lookup — O(1) single row |
| --- | --- | --- |

| appointments | clinic_id, doctor_id, scheduled_at | Appointment scheduling — per-doctor calendar view |
| --- | --- | --- |

| invoices | clinic_id, status, created_at DESC | Kasir billing list — filter by status and date |
| --- | --- | --- |

## Query Optimization Rules

- All queries must include clinic_id as first filter — enforced automatically by HasClinicScope global Eloquent scope.

- SELECT * is prohibited — all queries use explicit column lists to reduce data transfer.

- N+1 prevention: eager loading via with() is mandatory on all list endpoints.

- Pagination required on all list endpoints — maximum 50 records per page.

- Heavy report queries use chunk() not get() to prevent memory exhaustion on free-tier workers.

- DB::connection pool: min 2, max 20 connections. PlanetScale enforces this via connection limits.

# 4.6 WebSocket Connection Management

## Channel Architecture

| Channel | Auth | Subscribers | Events |
| --- | --- | --- | --- |
| private-queue.{clinic}.{doctor} | Required | Dokter + perawat per poli | QueueUpdated, PatientCalled, PatientTransferred |
| private-clinic.{id} | Required | All staff of clinic | StaffNotification, AlertTriggered |
| private-pharmacy.{clinic} | Required | Apoteker + kasir | PrescriptionReady, PaymentDue |
| private-patient.{user_id} | Required | Registered patient (mobile) | QueuePositionUpdated, AppointmentReminder |
| presence-display.{clinic} | None | Display screen TV/tablet | DisplayRefresh (full snapshot) |

## Connection Lifecycle + Fallback

- Client connects → Reverb authenticates via Sanctum token or session.

- Laravel Echo sends heartbeat ping every 30 seconds.

- Server disconnects client after 60 seconds without heartbeat.

- On disconnect (onerror / onclose): client switches to HTTP polling every 10 seconds.

- Client displays "Live updates paused" indicator during polling mode.

- Client retries WebSocket connection every 30 seconds while in polling mode.

- On successful reconnect: switches back to WebSocket, clears indicator.

- Echo auto-reconnect uses exponential backoff: 1s → 2s → 4s → 8s → 30s cap.

# 4.7 WhatsApp Notification Queue Strategy

## Priority Queue Configuration

| Queue Name | Priority | Assigned Jobs | Workers |
| --- | --- | --- | --- |
| "critical" | Highest | Position-1 urgent reminders, system alerts | 2 dedicated workers |
| "high" | High | Position-3 reminders, appointment H-1 reminders | 1 dedicated worker |
| "default" | Normal | Queue confirmation, post-visit summary | 1 shared worker |
| "low" | Low | Register invitation, report-ready notification | 1 shared worker |

## Rate Limiting + Retry Strategy

- Maximum 10 WA sends per minute per clinic — enforced via Redis atomic counter.

- Counter key: "wa_rate:{clinic_id}:{minute}" — auto-expires after 60 seconds.

- If rate limit hit: job delayed 60 seconds and re-queued — not dropped.

Retry schedule on Fonnte API failure:

- Attempt 1: immediate dispatch

- Attempt 2: +5 seconds delay

- Attempt 3: +15 seconds delay

- After 3 failures: log status as "failed", trigger in-app alert to clinic owner. Never retry via WA itself — avoids notification loop.

# 4.8 Load Testing Plan — k6

All load tests are written as k6 scripts and run as part of the Phase 5 performance verification step. Results are exported as JSON and summarized in the project README with screenshots.

## Scenario 1 — Baseline Read Performance

Target: p95 read < 200ms VUs: ramp from 10 to 50 over 2 minutes, hold for 5 minutes Endpoints: GET queue status, GET RME, GET ICD-10 search Pass criteria: p95 < 200ms, error rate < 1%

## Scenario 2 — Queue Registration Burst

Target: p99 write < 500ms Simulation: clinic opens at 08:00 — 20 patients register simultaneously Endpoints: POST queue/register, WA notification trigger Duration: 30-second burst, then 2-minute tail Pass criteria: p99 < 500ms, all 20 registrations succeed, 20 WA sent

## Scenario 3 — WebSocket Concurrent Connections

Target: event propagation p95 < 500ms 50 VUs connected simultaneously via WebSocket 1 queue update event broadcast per second Measure: delta between broadcast() call timestamp and client event handler receipt Pass criteria: p95 < 500ms across all 50 connections

## Scenario 4 — Public Queue Tracking (Redis Cache Effectiveness)

Target: p95 < 200ms, Redis hit rate > 90% 80 VUs hitting GET /api/public/queue/{token} every 10 seconds Simulates: 80 guest patients tracking their position simultaneously Pass criteria: p95 < 200ms, Redis hit rate > 90% (verify via Upstash dashboard)

## Scenario 5 — Full Clinic Simulation (All Roles)

Target: all p95 targets met simultaneously under mixed load Mixed VU profile: 3 doctors (RME + queue), 2 nurses (register + vitals), 1 kasir (billing), 1 apoteker (pharmacy), 20 guest patients (public tracking), 5 registered patients (mobile polling) Duration: 15 minutes steady state Pass criteria: all individual p95 targets met, no single endpoint degrades others, error rate < 1%

# 4.9 Scalability at 10×

Current portfolio target: 50 concurrent users, 3 demo clinics. 10× scenario: 500 concurrent users, 30 clinics. This section documents what breaks first and the documented migration path for each layer.

| Layer | Current | 10× Bottleneck | Migration Path |
| --- | --- | --- | --- |
| API server | 1 Render instance | CPU / memory ceiling under sustained load | Horizontal scale: 2–3 Render instances behind Nginx upstream load balancer |
| Database | PlanetScale free tier | Connection pool exhaustion at 30+ clinics | PlanetScale Scaler plan with read replicas for report queries |
| Redis | Upstash free (10k cmd/day) | Daily command limit hit with 30 active clinics | Upstash paid tier — or self-hosted Redis on VPS alongside API server |
| WebSocket | 1 Reverb instance | Memory limit at 500+ concurrent connections | Reverb horizontal scale with Nginx sticky sessions (ip_hash) |
| WA queue | 2 workers total | Job backlog during clinic opening burst | Add workers + Laravel Horizon for queue monitoring and autoscaling signals |
| Storage (R2) | Free tier 10GB | Storage limit as PDFs accumulate | R2 paid: $0.015/GB — negligible cost for clinic-scale PDF volume |

## Architectural Decisions That Make 10× Easier

- Single DB + clinic_id scoping: adding 27 more clinics requires zero schema changes. Tenant isolation is a WHERE clause, not a schema boundary.

- Redis cache layer: cache hit rate stays high as clinic count grows — cache keys are per-clinic, not shared. More clinics = more cache keys, not more DB load per clinic.

- Feature flag system: a new clinic type (e.g. Puskesmas in v3) is a new flag configuration JSON, not a new codebase or new deployment.

- Async queue jobs: WA notifications, PDF generation, and report compilation are already decoupled from HTTP request cycles. Scaling workers is independent from scaling the API server.

- Stateless API server: no in-memory state between requests — every Render instance can serve any request. Horizontal scale is zero-config beyond Nginx upstream addition.

Klinikku — Step 4: Performance & Scalability  ·  August 2026  ·  Phase 1 of 6